## Slide 2
Project
Kickoff
Team-Forming
10/25
Introducing
FreeRTOS
11/20
Topic Decision
Meeting
11/7
Hardware Soldering
Component Testing
11/18
Project Proposal
11/8
All Components
Delivered
11/15
Initialize Github
11/16
Progress
Update
11/29
Our Timeline
LED Matrix
Unit Test
11/24
Final
Presentation
12/8
Final
Design Document
Review
12/7
Accelerometer
Unit Test
11/27
RF communication
Unit Test
11/27
Combine
LED+RF
12/2
Design
Refinement
12/5
Integration Test
12/4
Demo
Recording
12/6